## Slide 1: Legal Project Management
The Business Case and Action Plan
for
Legal Departments
Version 1.0 2/23/17
Beta Version

## Slide 2: The challenge of the Legal Department
The role of lawyers is to help clients achieve business goals and protect against legal risk
Lawyers and clients need to find a way to be sure that:
  Lawyers understand all aspects of a client’s business
  Legal services and expenses are aligned with business goals and strategies
  Lawyers with the appropriate level of experience at the right time are effectively serving clients’ needs for legal services
Lawyers need to ensure that there is the right amount of communication, at the right time, with those who are interested in or affected by business and legal challenges and opportunities

## Slide 3: Lawyers need to speak the language of their client
Clients use project management practices
  Legal is one of many components in a client’s business project plan
  Lawyers and clients must be aligned on where lawyers fit in the overall business project plan
  Roles and responsibilities must be clear and appropriately allocated
Lawyers can use project management to demonstrate the value of their work in the language of business

## Slide 4: How is the challenge addressed at the matter level?
What the lead lawyer explained
What the law firm did
How all the lawyers worked as a team
How the client’s CFO described it
How the team communicated
What the client thought was done
How the work load was distributed
The after-action review
What the client really needed
How the client explained it
Source: Unknown (“The Tree”) as adapted by Aileen Leventon (2006)

## Slide 5: What is driving the need for Legal Project Management?
We need to eliminate surprises in fees and outcomes wherever possible.
We need to be able to identify and escalate risk faster within the firm and with the clients.
Corporate Legal Departments
Law Firms
Clients
Are we and the lawyers aligned on where they fit in the overall business project plan?
We need to understand both the business context and objectives, as well as the legal objectives before we begin developing a strategy and working on a matter.

## Slide 6: What is driving the need for Legal Project Management?
Clients | Corporate Legal Departments | Law Firms
We need to eliminate surprise in fees and outcomes wherever possible. |  | We need to be able to identify and escalate risk faster within the firm and with the clients.
How and when should we get the lawyers involved? | How do we make best use of our staff and resources? | How do we ensure that everyone knows their role and responsibility?
We are evaluated and compensated based on our P&L, so we scrutinize the impact of legal costs. | When will business people need to be involved so the legal work does not disrupt their primary job? | The legal team needs a plan to deliver the work on time and with less rework — instead of doing everything ad hoc. That will make us better at client service, teamwork and more efficient.
We need a better understanding of timing that may impact business operations, management reporting and accounting. | We needed to accurately, simply and timely report status of matters to many stakeholders. | 
 | We need to understand both the business context, objectives and legal objectives before we begin working on a matter. | 
 | Cost and pricing pressure has caused us to more closely monitor estimated fees and staffing. Visibility on fees and costs throughout the matter is a must. | 
 | We need better communication on how and why the work will be done, both at the outset and throughout, in order to manage law department resources and outside counsel. | 

## Slide 7: LPM applies the business discipline of project management to handling legal work across 4 stages
COMMUNICATION
COMMUNICATION
Clients
In-house team
External teams
1.
Intake
2.
Planning
4.
Review
3.
Execution

## Slide 8: Each stage of LPM involves the client, the internal team, and when appropriate, external teams
New matter intake
Assign primary lawyer
Determine resources, including use of external counsel
Reach agreement on client requirements
Validate scope, timing, objectives and stakeholders
Conduct cost-benefit analysis on use of resources
If required, select external counsel
  Deliver External Counsel Guidelines
  Determine pricing and budget
Control legal spend and achieve desired results
  Continuous evaluation of risk profile and execution of strategy
  Monitor and manage use of resources, including budget and team
Monitor and manage scope and schedule
Monitor tasks and outcomes
Capture lessons learned
  What did and did not work
  What should be changed
What should be retained or used in other matters
Determine best way to disseminate learnings and to whom
COMMUNICATION
COMMUNICATION
Quality legal work
Business results
1.
Intake
2.
Planning
4.
Review
3.
Execution

## Slide 9: Where does LPM fit in providing legal services?
Clients
Law Department
Law Firms and other External Service Providers
Legal Services Ecosystem
P&L Management Operational Efficiency Shareholder Value Enhancement | Matter Management & Status Reporting Legal Spend Optimization & Reporting Knowledge Management | Matter & Client Management Financial Management Knowledge Management

## Slide 10: Where does LPM fit in providing legal services?
Clients
Law Department
Law Firms and other External Service Providers
Legal Services Ecosystem
P&L Management Operational Efficiency Shareholder Value Enhancement | Matter Management & Status Reporting Legal Spend Optimization & Reporting Knowledge Management | Matter & Client Management Financial Management Knowledge Management
Legal Project Management

## Slide 11: LPM myths and realities
LPM is perceived as complex
LPM is what many lawyers already do, only more systematically and using the language of business

## Slide 12: Myth: A PM spends lots of time documenting and updating project plans
Statistic from Wrike.com
Defining and managing the scope of the work
Making sure all those who need to be involved are in the loop
Making sure that risks are addressed on time by the right people
Providing status updates
Facilitating meetings and discussions
Communicating meeting minutes and action items
Chart: 
Column1 | 10 | 90
90%
communication
Reality: LPM is 90% about communication and speaking the client’s language

## Slide 13: LPM helps address the challenges of the Legal Department
Resource utilization improved
Appropriate resource at the right time
Budget to actuals accuracy
Alignment between spend and value/outcomes
Reusable work templates, plans and approaches
Trust and transparency among team members
Non-value added (or wasted) time
Surprising outcomes and costs
Overall costs and spend
Time to completion
I
M
P
R
O
V
E
R
E
D
U
C
E

## Slide 14: Success Factors for the Sponsor of an LPM Effort
Don’t wait to perfect. Start anywhere. Look for quick wins.
Start with those who are eager to explore LPM practices. Limit to one or two groups of lawyers or clients.
Leverage dynamic individuals for LPM role — regardless of their title or level.
Work through phases of matters to develop case studies.
Whenever possible, use data to measure and demonstrate benefits of LPM practices.
Conduct post-matter reviews to find improvement opportunities for the next matter.
Refine and improve.
Sell success stories.
Repeat and expand.

## Slide 15: Action Plan: Getting Started with a Three-Step Plan
Align
Prepare
Pilot
Educate internal counsel on benefits of LPM
Select appropriate aspects of matters to pilot
Agree upon initial matter-level LPM deliverables
Establish and train LPM lead or team
Develop LPM playbook and tools
Test and validate the proposed process
Use LPM on a few initial matters
Monitor impact of LPM compliance and results
Identify what works and what does not and refine for broader rollout
Promote LPM success stories
Month 1
Months 2 and 3
Months 3 to 6

## Slide 16: Thank You to Our Contributors
Aileen Leventon, Edge International
Andy Daws, Riverview Law
Brendan McInerney, Dorsey & Whitney LLP
Brian Pike, Riverview Law
Connie Brenton, NetApp
Dan Safran, LegalShift, LLC
Danny Kotlowitz, Telstra
David Rueff, Baker Donelson
Gavin Gray, Baker McKenzie
Janelle Eveland Belling, Perkins Coie
Joanna Dent, Telstra
Karen Murakami, CLOC
Kevin Bielawski, Husch Blackwell
Larry Bridgesmith, Legal Alignment
Liam Brown, Elevate Services Lisa Goodman, Telstra
Lynne Maher, Hunton & Williams LLP
Mick Sheehy, Telstra
Nicole Bergknoff, Raymond James
Patrick Ellis, General Motors
Pratik Patel, Elevate Services
Rick Kathuria, Gowling WLG
Sandy MacDonnell, CLOC
Sarah Rainbird, CLOC
Scott Rosenberg, LegalShift, LLC
Stuart Dodds, Baker McKenzie
Susan Lambreth, Law Vision Group
Verity White, Telstra
For more information, please contact Sandy MacDonnell at sandra.macdonnell@cloc.org